Enterprise Architect Strategy

Session recap and recommended next steps

What has been built, where it stands, and what to do next

| Repository | Enterprise-Architect-Strategy-framework |
| --- | --- |
| Branch | claude/enterprise-architect-strategy-app-8vp6mr |
| Commits this session | 7 |
| Engine | 9 domains, 34 options, 62 capabilities, 33 cross-domain rules |
| Team | 1 Master, 13 Domain Architects, 80 SMEs (94 agent definitions) |
| SME content | 321 explicit refusals to assume, 240 standing questions with named owners |
| Test suite | 62 automated tests, all passing |
| Runtime | Python 3.9+ standard library only — no dependencies |

# 1. Where we are

The framework is a working proof of concept. It runs end to end, deterministically, in under a fifth of a second. The content is a considered starting position rather than settled organisational doctrine — the next phase is calibration and connection to real pattern data.

## 1.1 What was built, in the order it was built

| Commit | What it did | Why it mattered |
| --- | --- | --- |
| Initial POC | Engine, 9 validator domains, 32 options, orchestrator, renderers, CLI, web UI, 3 briefs, tests | Proved the core mechanism works: deterministic reconciliation with decomposable scores |
| Logging rebinding | Rewired to the organisation's three-type ownership model (Type 1 monitoring, Type 2 governance, Type 3 owner). 16 options remapped. | The ownership model changed what a domain is even permitted to require. No brief can mandate Type 1; ingestion compatibility became the load-bearing property. |
| Team restructure | Flat skill set replaced by 3-tier org: master, 12 domain architects, 67 SMEs, generated from catalogue/org/ | SME depth with orchestration. Isolation, escalation and the never-assume rule enforced identically across all agents. |
| Setup document + worked examples | docs/eas-setup-and-flow.docx; SASE and agentic-SDLC briefs run end to end | Documented the flow with hand-offs, showed the framework finding an Assumed dependency neither domain could see alone |
| Setup scripts | setup.sh and setup.ps1 verify without installing; --docs for optional extras | Honoured the zero-dependency design as a design rule, not a limitation |
| Cloud domain | Cloud promoted from one SME to a full domain of 12; INFRA re-scoped to traditional; taxonomy now 13 domains | SASE and agentic examples exposed that cloud buried under SAE was too thin for real multi-cloud work |
| Briefing document | docs/eas-briefing.docx — the case for adoption, 4 decisions requested | For someone deciding, not someone running. Every figure read live from the repo. |

## 1.2 Design decisions taken (worth stating explicitly)

- The engine is deterministic. Same catalogue, brief, overrides and pins → same base plate. This is protected as a design rule.

- The catalogue is data, not code. Domain expertise lives in JSON files. Nothing in eas/ hard-codes an option id.

- The framework has no dependencies. Standard-library Python only, no network access at runtime, dashboard self-contained. Runs on a locked-down laptop.

- Cloud is a separate domain from traditional infrastructure. The split is enforced by test: SME sets stay disjoint.

- Every project is isolated. No project reads another. Path escapes refused rather than resolved.

- Agents are generated from the catalogue. The routing protocol is stamped identically into all 94, so an SME's understanding of when to escalate cannot drift from its Architect's understanding of when to accept.

## 1.3 Decisions parked, deliberately

- Cross-project conflict detection. Each project records its catalogue fingerprint, which is the prerequisite. Out of scope for this phase.

- A pattern library populated from vendor blueprints and internal architecture-as-code. Design settled (see section 3); build not started.

- A local LLM behind the SME agents. Design settled; will follow the pattern library.

- Deployment-challenge interrogation of individual patterns. The observation and pattern_relation tables are in the schema for it; the surface is not built.

# 2. State of the repository

## 2.1 What is complete

| Component | State | Notes |
| --- | --- | --- |
| Engine (eas/) | Complete | Intake, selector, orchestrator, roadmap, renderers, CLI, stdlib web UI. Runs a full assessment in <0.2s. |
| Catalogue | Complete for the POC | 9 validator domains, 34 options, 62 capabilities, 33 rules, 28 signals. Content is a starting position, not doctrine. |
| Team (94 agents) | Complete | Generated from catalogue/org/. 80 SMEs across 13 domains, 321 never-assume items, 240 standing questions. |
| Skills (12) | Complete | 9 validators generated; eas-baseplate, orchestrate-baseplate, security-architecture-team hand-written. |
| Setup | Complete | ./setup.sh verifies without installing. --docs installs optional docx generators. --check for locked-down environments. |
| Tests | Complete for what exists | 62 tests covering catalogue integrity, engine determinism, team structure, cloud-vs-traditional split, project isolation. |
| Documents | Complete | docs/eas-setup-and-flow.docx (setup + flow + worked examples); docs/eas-briefing.docx (the adoption case). |
| Example briefs | 5 | simple, regulated, strategic, sase-migration, agentic-sdlc — all run cleanly. |

## 2.2 What is not yet done

| Gap | Impact | Sized |
| --- | --- | --- |
| Effort figures are uncalibrated | Roadmap estimates are shapes, not numbers | 1–2 workshops with delivery leadership |
| Four domains outside the engine | OFFSEC, HUMAN, PHYS, EMRG rely on Architect engagement | Design complete; the Architects exist and are prompted correctly |
| No pilot against real work | Method unproven against this organisation's own delivery | One programme, ideally one that has already been through architecture governance |
| Pattern library | No 'what good looks like' reference for SMEs to cite | Design settled (CALM-based, section 3); build ~4–6 weeks |
| Local LLM behind SMEs | Currently the reasoning tier assumes a strong model | Design settled; MCP boundary makes this a swap, not a rewrite |
| Deployment-challenge phase | Real-world interactions and gotchas per pattern | Schema fields exist; the interrogation surface is future |

# 3. Direction settled but not built

Two conversations in this session went further than build. Both are on the record here so the work does not have to be re-derived.

## 3.1 Pattern library on CALM

FINOS CALM (Common Architecture Language Model) is a JSON-schema architecture-as-code specification with a core schema plus domain schemas including security. Nodes, relationships, controls, metadata. Patterns and architectures are the same shape, and the CLI can instantiate an architecture from a pattern.

The consequence: pattern, as-is and target become the same shape. Graph diff, pattern conformance and SME projection all move from LLM judgement to deterministic computation.

### What was decided

- Storage: GitHub is the truth; the local index is a rebuildable cache. Pin by commit SHA per run.

- Tagging: derived from CALM structure where possible (node type, container, control reference), asserted in metadata only where structure cannot say it.

- The asserted-tag block sits in metadata under an 'eas' namespace with its own JSON schema, so CALM validate keeps working and tag drift is caught in CI.

- SME id vocabulary is published as a machine-readable artefact from this repo; the pattern repo's CI validates against it. Cheap now, painful later.

- Controls map to catalogue/capabilities.json tags. That connects the pattern library to the deterministic engine without compromising reproducibility.

- Retrieval: metadata filter first, then hybrid BM25+vector, optional cross-encoder rerank. Vector-only will fail on rare exact terms like PrivateLink and NRPT.

- Verdict discipline: every SME returns one of five typed states — no-change, change-required, change-possible, blocked, out-of-scope. no-change requires justification. Missing verdict fails the run.

## 3.2 Local LLM behind the SMEs

- Boundary via MCP so the local model is a swap, not a rewrite. Same store, same protocol.

- Two-model split: small (7B, e.g. Qwen or an embedding model) for tagging and extraction; larger (30B+ quantised) for SME and Architect reasoning.

- Structured output enforced by grammar/JSON schema, validated server-side, reject-and-retry on schema violation. This is the reliability floor.

- Test protocol adherence explicitly: take ten questions that should escalate, count how many actually do. Small models will answer cross-domain questions they were told to escalate.

- Embedding: BGE-M3 (dense+sparse in one pass) is the strongest default for this corpus.

## 3.3 Estate model with lifecycle-per-component

- Do not model as-is and target as two diagrams. Model one component set where each carries a lifecycle state — unchanged, new, modified, retiring, replaced-by. That is the delta.

- Connections carry lifecycle too. A DNS change is usually a connection change, not a component one.

- Bind patterns to components via a relation — realises, diverges-from, guides-transition. The last one is your 'how to get there'.

- Source precedence encoded: internal RA (rank 1) → vendor-neutral standard (2) → vendor doc admissible only if the vendor is in-scope or target (3) → no source, judgement stated (4).

# 4. Recommended next steps

Ordered by dependency. Each item's outcome is a checkable condition, not an activity.

## 4.1 Now — before any further build

| # | Step | Outcome | Owner | Effort |
| --- | --- | --- | --- | --- |
| 1 | Run the pilot proposed in the briefing document — pick a programme that has already been through architecture governance, run it through the engine, compare what surfaces against what governance raised | A written verdict: adds material value / duplicates governance / needs calibration | Architecture leadership | 1 week (mostly reading) |
| 2 | Name a catalogue owner | Named individual with authority to accept changes to catalogue/ and catalogue/org/ | Architecture leadership | Decision, then ~2h/month |
| 3 | Have one specialist per domain review the never-assume list for their capability | 321 items reviewed; corrections committed | The 13 Domain Architects (people, not agents) | 0.5 day each |
| 4 | Calibrate the option effort figures against real delivery data from three completed programmes | effort_weeks updated in catalogue/options/*.json; roadmap estimates become numbers rather than shapes | Delivery leadership + catalogue owner | 1 workshop + edit |

## 4.2 Next — after the pilot verdict

Only if the pilot outcome supports adoption.

| # | Step | Outcome | Effort |
| --- | --- | --- | --- |
| 5 | Stand up the CALM pattern library. Start with the FINOS CALM security domain schema plus one internal reference architecture. Prove the end-to-end pipeline before scale. | One CALM pattern parses, indexes, and can be retrieved with an SME filter | 2 weeks |
| 6 | Build the verdict contract and the coverage check. Every SME returns one of five typed states; a missing or unjustified verdict fails the run. | Test asserts coverage over 80 SMEs on a synthetic run. This is deterministic, small, and testable before any local model exists. | 1 week |
| 7 | Build the estate model — CALM as-is + CALM target, graph diff, SME projection. Feed the diff into each SME's slice. | A worked example runs end to end: brief + as-is CALM + target CALM → verdicts | 2 weeks |
| 8 | MCP boundary for pattern retrieval and estate query. Test with Claude first to remove the local-model variable. | An SME agent can call pattern_search and estate_slice as tools | 1 week |
| 9 | Swap in the local model (Qwen 30B for reasoning, small model for tagging). Measure protocol adherence, not just answers. | Escalation-adherence rate measured on a fixed test set. Small-model drift bounded. | 1–2 weeks |
| 10 | Extend the pattern corpus to AWS Architecture Center, Azure Architecture Center, GCP Architecture Framework — each on GitHub, cloneable rather than crawled. | Corpus size ~500 patterns with SME coverage across all 13 domains | 2–3 weeks, mostly waiting on tagging quality |

## 4.3 Later — parked deliberately

- Deployment-challenge interrogation of individual patterns. The schema fields exist. Build once pattern retrieval is stable and there is real usage to learn from.

- Cross-project conflict detection. Catalogue fingerprints are already recorded. This is where the framework becomes portfolio-level rather than per-programme.

- The four uncovered domains — OFFSEC, HUMAN, PHYS, EMRG — brought into the engine with their own option catalogues. Currently they exist as Architects and SMEs but the engine does not assess them.

## 4.4 What not to do

Do not put the pattern library or a local LLM in the reconciliation path. The engine's value is that it is deterministic and every score decomposes to a named signal — which is what makes it defensible under model-risk challenge. Bolt an LLM into orchestrate() and you lose both, permanently. Patterns inform what an SME says; they never change what the engine computes at runtime.

- Do not adopt CALM before validating the pipeline on two hand-authored files. CALM is young and the security domain schema will move — pin schema versions and expect at least one migration.

- Do not fund the local-model swap before the pattern library is delivering value with a strong model. Optimising the reasoning tier before the retrieval tier is stable is premature.

- Do not skip the pilot. A method oversold is a method ignored after its first miss.

# 5. The whole thing on one page

### What exists

A working, deterministic base-plating engine over 9 validator domains, a 94-agent security architecture team over 13 domains, 34 catalogued options, 33 cross-domain rules, 321 explicit refusals to assume, 240 standing questions, 62 passing tests, and two published documents. Zero dependencies.

### What it does

Reads any brief. Grades complexity. Selects options per domain. Reconciles across domains. Finds contradictions, gaps, unowned dependencies and unpinned numbers. Produces 9 low-level designs, an HLD, an executive pack, a decision ledger and an evidence ledger, per assessment, in an isolated project directory.

### What is next

Pilot against a programme already through governance. If that lands, connect a CALM-based pattern library with SME tagging, add the estate-model diff, swap in a local model behind MCP. The design decisions for all of that are on the record.

### What it costs

Nothing to install. Real investment is calibration and a named owner for the catalogue. The build ahead is measured in weeks, not months, and each step has a checkable outcome.

Every figure in this document is read from the repository at build time. Rebuild with: node tools/docgen/recap.js docs/eas-recap.docx